## Slide 1
CS 250
Scrum-Agile
Development
at ChadaTech
SNHU Travel Project Lessons Learned
Patrick Brizuela
CS 250
1

## Slide 2
SCRUM ROLES
Scrum-Agile Team Roles
Product Owner
Prioritizes the backlog and represents stakeholders.
Importance: keeps the team focused on customer value.
Scrum Master
Facilitates Scrum events and removes obstacles.
Importance: protects the process and improves team flow.
Developers
Build and implement product features each sprint.
Importance: turn user stories into working software.
Testers / QA
Validate functionality, quality, and readiness.
Importance: reduce defects before stakeholder review.
Importance: Collaboration and shared responsibility
Scrum works because roles are clear, but delivery remains a team responsibility.
Sources: Scrum Alliance, 2024; Schwaber & Sutherland, 2020.
2

## Slide 3
SPRINT CYCLE
Agile SDLC Phases
1
Requirements Gathering
User stories clarify value.
Importance: align work to customer needs.
2
Planning
Sprint planning selects priority work.
Importance: set scope for the sprint.
3
Design and Development
The team builds incrementally.
Importance: deliver usable features sooner.
4
Testing
Quality checks run throughout.
Importance: find defects early.
5
Review and Deployment
The increment is reviewed for release.
Importance: gather stakeholder feedback.
6
Continuous Improvement
Retrospectives improve the next sprint.
Importance: adapt team practices.
Each sprint repeats these phases, turning feedback into the next backlog priorities.
Sources: Agile Alliance, 2024; Schwaber & Sutherland, 2020.
3

## Slide 4
METHOD COMPARISON
Waterfall vs. Agile
Waterfall
Agile
Sequential phases
Iterative development
Changes difficult
Changes expected
Testing late
Testing throughout
Customer feedback limited
Continuous feedback
Higher risk of rework
Faster adaptation
Waterfall difference: the SNHU Travel user story clarification would likely have become a formal change request after requirements sign-off. In Agile, the team could clarify the story, reprioritize the backlog, and adjust in the next sprint.
Sources: Agile Alliance, 2024; Project Management Institute, 2021.
4

## Slide 5
DELIVERY APPROACH
Choosing Waterfall or Agile
Use Waterfall when...
- Requirements are stable and well-defined.
- Scope is unlikely to change.
- Compliance, budget, or approvals require a fixed plan.
Use Agile when...
- Requirements may change.
- Collaboration and customer feedback are important.
- Teams need fast adaptation, frequent review, and working increments.
Decision factors from the course project
Leadership should consider requirement stability, stakeholder availability, risk of rework, need for early testing, and speed of feedback. SNHU Travel benefited from Agile because requirements evolved during development.
Sources: Agile Alliance, 2024; Project Management Institute, 2021.
5

## Slide 6
LESSONS LEARNED
Conclusion
1
Scrum improved communication across the ChadaTech project team.
2
User stories guided development by keeping work tied to customer value.
3
Sprint events promoted transparency through planning, review, and retrospectives.
4
Agile supported adaptation when SNHU Travel requirements changed.
5
Recommendation: ChadaTech should expand Scrum adoption for projects with evolving needs.
Sources: Scrum Alliance, 2024; Schwaber & Sutherland, 2020; Agile Alliance, 2024.
6

## Slide 7
APA STYLE
References
Agile Alliance. (2024). Agile 101. https://www.agilealliance.org/agile101/
Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK guide) (7th ed.). Project Management Institute.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html
Scrum Alliance. (2024). What is Scrum? https://resources.scrumalliance.org/Article/what-is-scrum
Prepared for CS 250.
7